Game Proposal

- Introduction:

Project title: Echo Ridge

We plan to develop a 2D platform game using C++ as the core programming language. The core objective of this project is to apply fundamental C++ concepts—including Object-Oriented Programming (OOP), memory management, and the Standard Template Library (STL)—to a practical, interactive application. Unlike simple terminal-based programs, a 2D platform game that without game engine like Unity and Godot and so on demands a robust architecture to handle critical functionalities such as 2D physics (e.g., gravity, velocity, momentum), collision detection (e.g., player-terrain, player-environmental hazard interactions), and real-time input processing, which providing a comprehensive challenge that is both manageable for our C++ beginners and rich with opportunities to deepen our understanding of software design, modular development, and cross-component integration. By the project’s completion, we aim to deliver a playable, polished 2D platform game where players navigate the mysterious "Echo Ridge", a terrain filled with hidden paths, dynamic obstacles, and movable enemies—echoing the design spirit of titles like Super Mario Bros, Celeste and Dead Cells.

- Related work

Inspiration:

Our game got ideas from Super Mario Bros, Celeste. From these, we draws key mechanical and design of tight controls, level exploration.

Resources:

SDL2 libraries, SDL_mixer for audio, Github, OpenGameArt, GameDev Market, etc.

https://itch.io/game-assets for free game image files and music file resources

https://opengameart.org/ for free game image files and music file resources

https://github.com/libsdl-org for installing SDL and how to use it

https://www.youtube.com/ and https://www.bilibili.com/ for quick learning how to use

etc.

- Our work

Core work:

Implement a functional 2D platform game with core mechanics (precision movement, hazard avoidance, collecting coins), basic UI, and save/load functionality for player progress. Time allowing, we may try to add like ai-based enemies and so on into our game.

Core Traversal Framework: Manages the game loop (update-render cycle), 2D physics (gravity, velocity, momentum for precision movement), and collision detection (AABB-based for player-terrain/hazard interactions).

Zone & Data Manager: save/load of player progress (e.g., unlocked zones, activated checkpoints), and asset loading (player sprites, zone-specific audio/visuals).

Atmospheric UI & Input Module: Renders the game’s UI (checkpoint status), processes real-time keyboard input (e.g., arrow keys for movement, shift for dash(additional)), and manages game state transitions (e.g., entering a new zone, respawning at a checkpoint).

Enemy(additional): having their own AI for moving and attacking, may try to hurt the player.

Highlight:

- Modular Entity System: Leveraging C++ inheritance and polymorphism, the RidgeObject hierarchy lets us add new Echo Ridge content with minimal code changes—only a new derived class and minor collision updates are needed.

- Schedule:

| Milestone 1: Project Setup & Core Framework | Establish a Git repository (for version control), set up SDL2/SDL_mixer development environments (Windows/macOS), and implement the basic game loop with a test window showing the player’s placeholder sprite. | Oct 20, 2024 |
| --- | --- | --- |
| Milestone 2: Player Movement & Collision | Implement the Player entity with core precision movement (left/right, variable jump, dash), and integrate AABB collision detection for player-terrain interactions. | Oct 27, 2024 |
| Milestone 3: Zone Editor & Atmospheric Asset Integration | implement the Asset Manager (to load player sprites/zone-specific audio), and render a test zone with static terrain and checkpoints. | Nov 3, 2024 |
| Milestone 4: Core Traversal Gameplay | Add obstacles and environmental hazards, implement the UI, and complete 2 interconnected "Echo Ridge Zones." Test core loop (traversal, hazard avoidance, checkpoint respawn) | Nov 10, 2024 |
| Milestone 5: UI & Player Progress System | Develop the zone select menu, refine the atmospheric UI, implement the player progress save/load system, and add zone-specific ambient audio . | Nov 17, 2024 |
| Milestone 6: Enhancements (Optional) | Add AI based enemies | Nov 24, 2024 |
| Milestone 7: Testing & Polishing | Conduct unit testing (player movement, collision, input precision) and playtesting (to balance zone difficulty); fix bugs (e.g., traversal glitches, UI lag); and optimize performance (e.g., reduce asset loading time for zones). | Dec 7, 2024 |

Parallel work:

- Weeks 1-2 (High Parallelism): All roles can work largely independently on their core modules (e.g., A on physics math, B on class diagrams, C on level format, D on rendering functions, E on rule design).

- Week 2 Synchronization Point: The entire team must agree on and freeze the critical interfaces between modules (e.g., IGameObject for B, ICollidable for A).

- Weeks 3-5 (Collaborative Parallelism): Development becomes highly collaborative. For example:

  - Role B cannot finalize all entities without requirements from C and E.

  - Role A needs objects from B to test and refine physics.

  - Role D needs game state data from E to update the UI.

- Weeks 6-7 (Full Integration): The entire team shifts focus to integration, testing, and bug fixing, requiring full collaboration.

- Team:

Mao, Juntai: Physics & Core Systems Engineer

- Responsibilities: Designing and implementing the core game loop, the 2D physics engine (gravity, velocity), collision detection (AABB), and coordinate system. This role is the technical foundation of the project.

Zhou, Yixuan: GameObject & Entity System Architect

- Responsibilities: Designing the polymorphic GameObject class hierarchy and implementing all specific entities (Player, Platform, Coin, Enemy, etc.), including their collision responses and behaviors.

Xue, Tinghan: Level Design & Data Manager

- Responsibilities: Designing the data structure and file format for levels, building a simple text-based level editor, implementing the save/load system for game progress, and designing multiple balanced levels.

Huang, Zien: UI/UX & Input Specialist

- Responsibilities: Managing all console rendering and graphics output, processing real-time keyboard input, and designing the user interface for menus, HUD (Heads-Up Display), and game states.

Xia, Chengde: Game Logic & AI Programmer

- Responsibilities: Implementing the game's rules (win/lose conditions, scoring), designing and coding enemy AI behaviors (e.g., patrolling, chasing), and developing the power-up and item system.